# 📘 PostgreSQL High Availability (HA) Setup Proposal

## 1. Objective

Deploy a Highly Available (HA) PostgreSQL cluster that ensures minimal downtime, reliable data durability, secure backups, and seamless failover, supporting mission-critical applications with continuous availability.

## 2. Scope

- Design and implement a PostgreSQL HA cluster with automated failover.

- Enable streaming replication for redundancy and load distribution.

- Ensure backup and recovery mechanisms for disaster scenarios.

- Provide monitoring, alerting, and documentation.

## 3. Prerequisites

### 🔧 Infrastructure

- Nodes:

  - Primary Node (read/write)

  - Standby Node(s) (read-only, hot standby replication)

  - Witness Node (for quorum, if using Patroni or repmgr)

- Operating System: Linux (Ubuntu 22.04 LTS or RHEL 9 recommended)

- Storage: SSD storage, separate volumes for WAL logs and data

- Network: Private, low-latency (<5ms) links between nodes

- Load Balancer: HAProxy or PgBouncer for connection routing

### 📦 Software

- PostgreSQL (latest stable version, e.g., 16.x)

- Patroni (recommended for cluster management and failover)

- etcd/Consul (distributed consensus for Patroni)

- pgBackRest or Barman (for backups and PITR)

- Prometheus + Grafana (for monitoring and alerting)

### 🔐 Security

- TLS/SSL certificates for secure communication

- Role-based access control (RBAC) with least-privilege principle

- OS-level firewall to restrict DB access

- Secure password management (Vault/KMS integration)

## 4. Architecture Overview

Components:

- Primary Node → Handles all read/write queries

- Standby Node(s) → Replicate from primary, available for read queries or failover

- Witness Node → Ensures quorum, prevents split-brain scenarios

- HAProxy/PgBouncer → Provides a single entry point, automatically routes to active primary

- Backup Storage → pgBackRest/Barman for encrypted backups and PITR

- Monitoring Layer → Prometheus + Grafana dashboards with alerts

## 5. Implementation Phases

### Phase 1: Preparation

- Provision servers and storage

- Configure network and firewall rules

- Install PostgreSQL and dependencies

### Phase 2: Cluster Setup

- Configure primary PostgreSQL instance

- Enable streaming replication to standby node(s)

- Install Patroni and configure with etcd/Consul

- Deploy HAProxy for client connections

### Phase 3: Security & Backup

- Enable TLS for client-server communication

- Implement RBAC for user access control

- Configure pgBackRest for daily backups and PITR

### Phase 4: Monitoring & Failover Testing

- Enable pg_stat_statements for performance analysis

- Integrate Prometheus + Grafana dashboards

- Simulate failover and validate automatic recovery

### Phase 5: Documentation & Handover

- Runbook for DBAs and DevOps teams

- Failover and restore testing reports

- Final technical documentation

## 6. Risks & Mitigations

- Split-brain due to network issues → Use Patroni with quorum-based consensus

- Backup failure or corruption → Regular restore tests and backup verification

- Load balancer misconfiguration → Redundant HAProxy instances with health checks

## 7. Deliverables

- Fully functional PostgreSQL HA cluster

- Automated failover with Patroni + HAProxy

- Backup & PITR recovery system with pgBackRest

- Monitoring dashboards (Prometheus + Grafana)

- Documentation: setup, operations, and disaster recovery procedures

## 8. Timeline & Effort (Indicative)

- Preparation: 1 week

- Cluster setup & replication: 2 weeks

- Security & backup: 1 week

- Monitoring & testing: 1 week

- Documentation & handover: 1 week

➡️ Total: ~6 weeks

## 9. Conceptual Architecture Diagram

┌───────────────────┐

│   Application(s)  │

└─────────┬─────────┘

│

┌──────┴───────┐

│   HAProxy /  │

│   PgBouncer  │

└──────┬───────┘

│

┌───────────────┴─────────────────┐

│                                 │

┌───────▼────────┐                 ┌──────▼────────┐

│  Primary Node  │◄─ Streaming ────│  Standby Node │

│ (Postgres RW)  │   Replication   │ (Postgres RO) │

└───────┬────────┘                 └──────┬────────┘

│                                 │

└───────────────┬─────────────────┘

│

┌────────▼─────────┐

│  Witness Node    │

│   (etcd/Consul)  │

└──────────────────┘

┌───────────────────┐

│  Backup Storage   │

│ pgBackRest/Barman │

└───────────────────┘

┌───────────────────┐

│ Monitoring Layer  │

│ Prometheus+Grafana│

└───────────────────┘