## CDMS 3.0 – Database Development Planning (Technical Guidelines)

### ✅ Key Tasks & Design Directives

- Comprehensive Table Review & Cleanup

  - Analyze all existing tables for redundant data and unused columns

  - Identify and merge duplicate entities across different modules

- Normalization & Structure Optimization

  - Apply 3rd Normal Form (3NF) to ensure no transitive dependencies

  - Modularize schema (e.g., core, masters, transactions, audit)

  - Eliminate denormalized or repeated fields

- Foreign Key Constraints Enforcement

  - Define FK constraints linking all transactional tables to their corresponding master/reference tables

  - Ensure cascade rules (ON DELETE, ON UPDATE) are explicitly defined based on use case

- Unique Record Enforcement

  - Enforce UNIQUE constraints for:

    - Mobile Number

    - Email Address

    - Aadhaar Number

    - PAN Number

  - Add composite uniqueness if required (e.g., Aadhaar + License Type)

- Use of Reference IDs Instead of Values

  - Store only foreign key IDs from master tables in transactional tables

  - Avoid storing descriptive text (e.g., “Block Name”) directly in transactional records

- Separation of Binary/Textual Assets

  - Store images, PDFs, large text, and signatures in a separate document/media table

  - Primary tables should reference only the document_id via foreign key

- Primary Key & Validation Constraints

  - Every table must have a primary key (preferably surrogate keys using UUID or auto-increment)

  - Use CHECK constraints for validating:

    - Date ranges (e.g., start_date < end_date)

    - Status values (status IN ('Active', 'Inactive'))

    - Numeric limits (e.g., amount > 0)

### 📌 Additional Recommendations (Best Practices)

- Audit & Log Tables

  - Create standardized audit tables to log inserts/updates/deletes

  - Enable pgAudit or trigger-based logging for sensitive operations

- Soft Deletes

  - Implement is_deleted boolean flags for soft deletes instead of physical deletion

Note:
The creation and alteration of tables will be carried out by the SQL Developer, while the DBA will be responsible for reviewing and optimizing the structure as needed.

As part of our planning, we will follow a page-wise development approach—where tables related to each UI page will be created and tested within one working day, including any required modifications or validations.

## CDMS 2.0 Normalization & Cleanup – Unified Step-by-Step Execution Plan

### 🔹 Phase 1: Discovery & Assessment

- Extract full list of existing tables
→ Inventory all database tables from CDMS 2.0 for review.

- Identify column redundancies
→ Look for repeated fields across tables (e.g. mobile_no, PAN, address fields).

- Map dependency relationships
→ Document fields that depend on others (e.g., Aadhar determines name).

- Review composite/multi-value fields
→ Find and split comma-separated or array-type fields.

Note :-This task is closely coordinated between the DBA, SQL Developer, and the development team.

## CDMS Migration Process – CDMS project

As part of the CDMS project migration, the following steps will be followed in coordination with the DBA and development teams:

- Assess Source and Target PostgreSQL Databases

  - Review and document the total number of objects (tables, sequences, indexes, functions) in the source database

  - Check the database size and individual object sizes for performance considerations

  - Perform a similar assessment for the target database to ensure compatibility and capacity

- Database Object Mapping

  - Create a detailed table and column mapping document between CDMS 2.0 (source) and CDMS 3.0 (target)

  - Identify renamed tables/columns and new schema structures

- Scripting Phase

  - Prepare DDL scripts for object creation (tables, indexes, constraints) in the target environment   ( Already available prior to migration)

  - Develop ETL scripts or transformations for value mappings where needed

Manual Script object to object data migration

- Data Migration Execution

  - Perform structured data migration using validated scripts

  - Migrate data in batches if needed for large volume tables

- Enforce Constraints

  - Enable and validate primary key and foreign key constraints after data loading

  - Ensure data integrity and referential rules are respected in the new schema

- Reset Database Sequences

  - Identify and reset auto-increment sequences to align with the latest migrated records

  - Confirm sequence values do not cause conflicts in inserts

- Pre-Migration Validation & Finalization

  - Begin only after finalizing the source and target schemas

  - Freeze changes on the source system to prevent drift during migration

- Dry Run & Timing Plan

  - Execute a dry run of the full migration process in a staging environment

  - Record timings and issues, and finalize the official migration plan and execution schedule

  - Random data validation

Note:
Please refer to the supporting document containing a sample migration strategy for detailed guidance on each step of the database migration process.