# 📘 PostgreSQL High Availability (HA) Setup Proposal

## 1. Objective
Deploy a Highly Available (HA) PostgreSQL cluster that ensures minimal downtime, reliable data durability, secure backups, and seamless failover, supporting mission-critical applications with continuous availability.

## 2. Scope
- Design and implement a PostgreSQL HA cluster with automated failover.
- Enable streaming replication for redundancy and load distribution.
- Ensure backup and recovery mechanisms for disaster scenarios.
- Provide monitoring, alerting, and documentation.

## 3. Prerequisites
### 🔧 Infrastructure
- Nodes:
  - Primary Node (read/write)
  - Standby Node(s) (read-only, hot standby replication)
  - Witness Node (for quorum, if using Patroni or repmgr)
- Operating System: Linux (Ubuntu 22.04 LTS or RHEL 9 recommended)
- Storage: SSD storage, separate volumes for WAL logs and data
- Network: Private, low-latency (<5ms) links between nodes
- Load Balancer: HAProxy or PgBouncer for connection routing
### 📦 Software
- PostgreSQL (latest stable version, e.g., 16.x)
- Patroni (recommended for cluster management and failover)
- etcd/Consul (distributed consensus for Patroni)
- pgBackRest or Barman (for backups and PITR)
- Prometheus + Grafana (for monitoring and alerting)
### 🔐 Security
- TLS/SSL certificates for secure communication
- Role-based access control (RBAC) with least-privilege principle
- OS-level firewall to restrict DB access
- Secure password management (Vault/KMS integration)

## 4. Architecture Overview
Components:
- Primary Node → Handles all read/write queries
- Standby Node(s) → Replicate from primary, available for read queries or failover
- Witness Node → Ensures quorum, prevents split-brain scenarios
- HAProxy/PgBouncer → Provides a single entry point, automatically routes to active primary
- Backup Storage → pgBackRest/Barman for encrypted backups and PITR
- Monitoring Layer → Prometheus + Grafana dashboards with alerts

## 5. Implementation Phases
### Phase 1: Preparation
- Provision servers and storage
- Configure network and firewall rules
- Install PostgreSQL and dependencies
### Phase 2: Cluster Setup
- Configure primary PostgreSQL instance
- Enable streaming replication to standby node(s)
- Install Patroni and configure with etcd/Consul
- Deploy HAProxy for client connections
### Phase 3: Security & Backup
- Enable TLS for client-server communication
- Implement RBAC for user access control
- Configure pgBackRest for daily backups and PITR
### Phase 4: Monitoring & Failover Testing
- Enable pg_stat_statements for performance analysis
- Integrate Prometheus + Grafana dashboards
- Simulate failover and validate automatic recovery
### Phase 5: Documentation & Handover
- Runbook for DBAs and DevOps teams
- Failover and restore testing reports
- Final technical documentation

## 6. Risks & Mitigations
- Split-brain due to network issues → Use Patroni with quorum-based consensus
- Backup failure or corruption → Regular restore tests and backup verification
- Load balancer misconfiguration → Redundant HAProxy instances with health checks

## 7. Deliverables
- Fully functional PostgreSQL HA cluster
- Automated failover with Patroni + HAProxy
- Backup & PITR recovery system with pgBackRest
- Monitoring dashboards (Prometheus + Grafana)
- Documentation: setup, operations, and disaster recovery procedures

## 8. Timeline & Effort (Indicative)
- Preparation: 1 week
- Cluster setup & replication: 2 weeks
- Security & backup: 1 week
- Monitoring & testing: 1 week
- Documentation & handover: 1 week
➡️ Total: ~6 weeks

## 9. Conceptual Architecture Diagram
        ┌───────────────────┐
        │ Application(s) │
        └─────────┬─────────┘
        │
        ┌──────┴───────┐
        │ HAProxy / │
        │ PgBouncer │
        └──────┬───────┘
        │
        ┌───────────────┴─────────────────┐
        │ │
  ┌───────▼────────┐ ┌──────▼────────┐
  │ Primary Node │◄─ Streaming ────│ Standby Node │
  │ (Postgres RW) │ Replication │ (Postgres RO) │
  └───────┬────────┘ └──────┬────────┘
        │ │
        └───────────────┬─────────────────┘
        │
        ┌────────▼─────────┐
        │ Witness Node │
        │ (etcd/Consul) │
        └──────────────────┘

        ┌───────────────────┐
        │ Backup Storage │
        │ pgBackRest/Barman │
        └───────────────────┘

        ┌───────────────────┐
        │ Monitoring Layer │
        │ Prometheus+Grafana│
        └───────────────────┘